# HBlink4

# Clustering Implementation TODO

Detailed checklist covering Phases 1-6:
Cluster Bus, Cross-Server Routing, Failover,
Operational Tools, Native Protocol, and Global Scale

Generated: 2026-03-06

A detailed, ordered checklist for implementing clustering, the cluster-native protocol, and global-scale hierarchical routing. Derived from the architecture documents in this directory.

## Recommended Implementation Order

| Order | Phase | What You Get |
| --- | --- | --- |
| 1 | 1.1 + 1.2 | Cluster bus running, servers see each other's repeaters |
| 2 | 2.1 - 2.4 | Cross-server stream routing (core value) |
| 3 | 3.2 + 3.3 | Failure detection + graceful shutdown |
| 4 | 1.3 | User cache sharing (private calls across servers) |
| 5 | 3.1 | DNS/config failover documentation (free) |
| 6 | 1.4 + 4.2 | Dashboard shows cluster state |
| 7 | 4.1 + 4.3 | Config hot-reload + management commands |
| 8 | 5.1 + 5.2 | Token auth + subscriptions |
| 9 | 5.4 | HomeBrew proxy adapter (unified routing path) |
| 10 | 5.3 | Cluster-aware keepalive (fast failover) |
| 11 | 5.5 | Multi-connect (defer until needed) |
| 12 | 6.1 - 6.6 | Global scale (defer until >10 nodes) |

## Phase 1: Cluster Bus and State Awareness

Goal: Servers know about each other and share connection state. No cross-server routing yet.

### 1.1 Cluster Bus (LOW RISK)

New file: hblink4/cluster.py (~400 lines)

Modified: hblink4/hblink.py (init, cleanup), hblink4/config.py (schema)

☐  Create ClusterBus class with TCP full-mesh peer management

☐  Implement length-prefixed JSON framing (reuse EventEmitter pattern from events.py)

☐  HMAC-SHA256 authentication on peer connect using shared_secret

☐  Heartbeat send/receive loop (heartbeat_interval, default 2s)

☐  Dead peer detection (dead_threshold, default 6s)

☐  PeerConnection dataclass: connected state, last heartbeat, latency

☐  broadcast(msg) method: send to all connected peers

☐  send(node_id, msg) method: send to specific peer

☐  is_peer_alive(node_id) method: health check

☐  Auto-reconnect logic for dropped peer connections

☐  IPv4/IPv6 dual-stack support (reuse normalize_addr() from utils.py)

☐  Add cluster config section to config.py:

enabled, node_id, bind, port

peers[] (each with node_id, address, port)

shared_secret, heartbeat_interval, dead_threshold

☐  Integrate into hblink.py:

Instantiate ClusterBus in HBProtocol.__init__

Start cluster bus after server bind

Clean up on shutdown

☐  Unit tests: peer connect/disconnect, heartbeat timeout, auth rejection

### 1.2 State Advertisement (LOW RISK)

Modified: hblink4/hblink.py, hblink4/models.py

☐  Create RemoteRepeaterInfo dataclass in models.py

☐  On repeater auth complete (_handle_rptk), broadcast repeater_up:

node_id, repeater_id, callsign

slot1_talkgroups, slot2_talkgroups, connection_type

☐  On repeater disconnect, broadcast repeater_down

☐  Maintain _cluster_state: Dict[str, Dict[int, RemoteRepeaterInfo]] on HBProtocol

☐  Handle incoming repeater_up / repeater_down: update _cluster_state

☐  On peer death, purge that peer's entries from _cluster_state

☐  On peer connect, full state sync (send all local repeaters, receive theirs)

☐  Include config hash in heartbeat for drift detection (warning log on mismatch)

### 1.3 User Cache Sharing (LOW RISK)

Modified: hblink4/user_cache.py, hblink4/hblink.py

☐  Add source_node field to UserCache entries

☐  On UserCache.update(), queue cluster broadcast of user_heard event

☐  Batch/throttle user cache broadcasts: max 1 per second per peer

☐  Receiving servers merge remote user cache entries with source_node tag

☐  TTL respects remote entries same as local

☐  Unit tests: cross-node user lookup, TTL expiration, batch throttling

### 1.4 Dashboard Cluster View (LOW RISK)

Modified: hblink4/events.py, dashboard/server.py

☐  Add cluster_state event type in EventEmitter

☐  Send cluster state updates to dashboard on peer connect/disconnect/heartbeat

☐  Dashboard: new "Cluster" panel showing all nodes, their repeaters, health status

☐  Dashboard: unified "Last Heard" table combining all nodes' user caches

☐  Dashboard: per-peer latency display

## Phase 2: Cross-Server Stream Routing

Goal: A transmission on Server A reaches Server B's repeaters if they share talkgroups.

### 2.1 Cross-Server Target Calculation (MEDIUM RISK)

Modified: hblink4/hblink.py (_calculate_stream_targets)

☐  Extend _calculate_stream_targets() with cluster state loop:

After local repeater loop and outbound loop

For each alive peer, check if any of its repeaters match stream's TG + slot

Add ('cluster', peer_node_id) to target set

break after first match per peer (route to servers, not repeaters)

☐  Dead peer exclusion: skip peers where is_peer_alive() returns False

☐  Unit tests: target calculation with mock cluster state, TG matching

### 2.2 Cluster Stream Protocol (MEDIUM RISK)

Modified: hblink4/cluster.py

☐  Define wire formats:

stream_start: JSON envelope with stream_id, slot, dst_id, rf_src, call_type, source_node, source_repeater

stream_data (hot path): [1B msg_type=0x01][4B stream_id][55B DMRD] = 60 bytes total, NO JSON

stream_end: JSON with stream_id and reason (terminator/timeout)

☐  Add binary message handling to ClusterBus (alongside existing JSON)

☐  Implement send_stream_start(), send_stream_data(), send_stream_end()

### 2.3 Virtual Stream Reception (MEDIUM RISK)

Modified: hblink4/hblink.py

☐  Handle incoming stream_start: create virtual StreamState with source_node field

☐  Run _calculate_stream_targets() for virtual streams against LOCAL repeaters only

NEVER re-forward to other cluster peers (single-hop rule, prevents loops)

☐  Handle incoming stream_data: look up virtual stream by (source_node_id, stream_id), forward to local targets

☐  Handle incoming stream_end: clean up virtual stream state

☐  Key virtual streams as (source_node_id, stream_id) to prevent stream ID collisions

### 2.4 Stream Lifecycle Integration (LOW RISK)

Modified: hblink4/hblink.py (_forward_stream)

☐  In _forward_stream(): detect ('cluster', node_id) targets, send via cluster bus

☐  On stream start: emit stream_start to relevant peers

☐  On every DMRD packet: emit binary stream_data to relevant peers (hot path)

☐  On stream end (terminator or timeout): emit stream_end to relevant peers

☐  Update _update_stream_targets() for mid-stream cluster peer changes

☐  Integration tests: end-to-end stream from Server A repeater to Server B repeater

## Phase 3: Failover and Resilience

Goal: When a server dies, its repeaters reconnect to a surviving server with minimal disruption.

### 3.1 Repeater Reconnection -- DNS (NO CODE CHANGES)

☐  Document DNS-based failover (multiple A/AAAA records)

☐  Document config-based failover (multiple server addresses in repeater firmware)

☐  Optional: implement MSTRDR (Master Redirect) message for graceful redirect

### 3.2 Peer Failure Detection (LOW RISK)

Modified: hblink4/cluster.py, hblink4/hblink.py

☐  On peer declared dead:

Terminate all virtual streams sourced from that peer

Log warning with peer node_id and last heartbeat time

Keep dead peer's user cache entries but mark stale

☐  On peer reconnect: trigger full state re-sync

### 3.3 Graceful Shutdown (MEDIUM RISK)

Modified: hblink4/hblink.py

☐  Handle SIGTERM with ordered shutdown:

Stop accepting new repeater logins (reject RPTL)

Broadcast node_draining to cluster peers

Wait for active streams to end (configurable drain timeout, default 30s)

Send MSTCL (disconnect) to all connected repeaters

Broadcast node_down to cluster peers

Shutdown

☐  Peers receiving node_draining: stop routing new streams to that node

☐  Peers receiving node_down: remove node from cluster state

### 3.4 Split-Brain Handling (LOW RISK)

☐  Document split-brain behavior (each partition routes independently)

☐  On partition heal: re-sync state automatically

☐  Optional: configurable quorum requirement for new repeater acceptance

## Phase 4: Shared Configuration and Operational Tools

Goal: Reduce operational burden of managing multiple servers.

### 4.1 Config Hot-Reload (MEDIUM RISK)

Modified: hblink4/hblink.py, hblink4/config.py, hblink4/access_control.py

☐  Add SIGHUP handler to hblink.py

☐  Reload repeater_configurations, blacklist, connection_type_detection from config file

☐  Re-evaluate existing connections against new config (disconnect if now blacklisted)

☐  Update RepeaterMatcher in access_control.py to support runtime replacement

☐  Document ansible/git-pull + SIGHUP workflow for config distribution

### 4.2 Cluster-Aware Dashboard (LOW RISK)

Modified: dashboard/server.py

☐  Cluster summary endpoint aggregating _cluster_state

☐  Show cross-server stream routing (stream on A forwarded to B)

☐  Show cluster bus latency between peers

☐  Per-node repeater count and load display

### 4.3 Operational Management Interface (LOW RISK)

New: Management interface (Unix socket or localhost HTTP)

☐  cluster status: show peers, connection state, latency, config hash

☐  cluster drain: trigger graceful shutdown sequence

☐  cluster rejoin: re-announce after maintenance

☐  repeaters: list all repeaters cluster-wide with owning server

## Phase 5: Cluster-Native Client Protocol

Goal: Optional new protocol removing HomeBrew's clustering limitations. Runs alongside HomeBrew on a separate port.

### 5.1 Token Auth and Validation (MEDIUM RISK)

New file: hblink4/cluster_protocol.py (~300 lines)

Modified: hblink4/hblink.py (dual protocol dispatch)

☐  Token structure: {repeater_id, allowed_tg_slot1, allowed_tg_slot2, issued_at, expires_at, cluster_id}

☐  HMAC-SHA256 signing with cluster-wide shared_secret

☐  AUTH handler: verify credentials against shared config, issue signed token

☐  Any-server token validation: check HMAC signature + expiry, no server-local state

☐  Token cache: {repeater_id -> validated_token} with short TTL

☐  4-byte token_hash prefix for fast per-packet validation

☐  Dual protocol dispatch in datagram_received(): check magic bytes to route to HomeBrew or native path

### 5.2 Subscription Store (MEDIUM RISK)

New file: hblink4/subscriptions.py (~200 lines)

Modified: hblink4/hblink.py, hblink4/cluster.py (replication)

☐  SubscriptionStore class with subscribe(), get_subscribers(), replicate_to()

☐  Client sends SUBSCRIBE with per-slot talkgroup lists

☐  Server validates against config (reject unauthorized TGs)

☐  Store replicated across cluster bus (small data, infrequent changes)

☐  On reconnect to different server: client re-sends SUBSCRIBE, immediately routing-ready

### 5.3 Cluster-Aware Keepalive (LOW RISK)

Modified: hblink4/cluster_protocol.py

☐  PONG response includes:

cluster_health[]: node_id, status, load per peer

your_preferred_server: optional load-balancing hint

redirect_to: non-null triggers client reconnect (graceful drain)

☐  Client knows all healthy peers before failover happens

☐  Failover drops to ~2-3 seconds (1 missed ping + immediate reconnect)

### 5.4 HomeBrew Proxy Adapter (MEDIUM RISK)

Modified: hblink4/hblink.py

☐  HomeBrew handler becomes thin translation layer:

Perform traditional challenge-response auth

Create session token internally

Convert config-assigned TGs to a subscription

Route through cluster-native path from there

☐  Single routing code path serves both protocols

☐  Legacy repeaters continue working with zero changes

### 5.5 Multi-Connect Support (HIGH RISK -- DEFER)

Modified: Client-side only; hblink4/hblink.py (server-side dedup)

☐  Client connects to two servers simultaneously (primary for TX, both for RX)

☐  Client-side stream dedup by stream_id

☐  Server-side dedup for TX packets (same repeater on multiple servers)

☐  Zero-downtime failover on primary loss

☐  Defer until clear need exists

## Phase 6: Global Scale -- Hierarchical Routing

Goal: Scale beyond ~10-15 nodes. Regional clusters connected by backbone. Clean layer on top of Phases 1-5. Defer until needed.

### 6.1 Region Config and Backbone Bus (MEDIUM RISK)

New file: hblink4/backbone.py (~300 lines)

Modified: hblink4/config.py

☐  Add region and role fields to cluster config

☐  BackboneBus class: TCP connections to gateways in other regions only

☐  Separate backbone port (62033) from intra-region cluster port (62032)

☐  Separate backbone_secret from regional shared_secret

☐  Gateway node allowlisting (reject unknown node_id / region)

### 6.2 Talkgroup Routing Table (MEDIUM RISK)

Modified: hblink4/backbone.py

☐  TalkgroupRoutingTable with RegionalTGSummary dataclass

☐  Gateway computes regional TG union from all local + intra-region repeaters

☐  Broadcast TG summary to backbone peers only when the set changes

☐  None (wildcard) TGs NEVER propagated: treat as union of explicit TGs

☐  Log warning if TG summary exceeds 500 entries per slot

☐  Empty summary = no backbone routing for that region

### 6.3 Hierarchical Stream Forwarding (MEDIUM RISK)

Modified: hblink4/hblink.py (_calculate_stream_targets, _forward_stream)

☐  Third loop in _calculate_stream_targets(): check TG routing table, add ('backbone', region_id) targets

☐  Non-gateway servers route backbone targets through local gateway

☐  Gateway forwards to destination region gateways only (single-hop, no transitive relay)

☐  origin_region field on backbone packets; receiving gateway distributes internally only

### 6.4 Cross-Region User Lookup (LOW RISK)

Modified: hblink4/backbone.py, hblink4/user_cache.py

☐  Pull model: query fans out through gateways only on local/regional cache miss

☐  UserLookupService: query(), respond(), cache_result()

☐  Positive cache: 60s TTL

☐  Negative cache: 30s TTL (prevents lookup storms for unknown users)

☐  Stale cache invalidation on failed private call delivery + re-query

### 6.5 Gateway Failover (MEDIUM RISK)

Modified: hblink4/backbone.py, hblink4/cluster.py

☐  Dual gateway per region (primary + hot standby)

☐  Intra-region heartbeat detects primary gateway death

☐  Standby auto-promotes and announces to backbone peers

☐  Backbone reconnection handles gateway IP changes

### 6.6 Backbone Hardening (LOW RISK)

Modified: hblink4/backbone.py, config changes

☐  Separate secrets per trust boundary (regional vs. backbone)

☐  Key rotation procedure with grace period (dual-key acceptance)

☐  Replay protection: monotonic sequence numbers on control plane messages

☐  Optional TLS wrapping for public internet backbone links

☐  Per-backbone-peer independent TCP connections (no head-of-line blocking)

☐  Bounded send queues per backbone peer (256 packets default)

☐  Priority queues: control plane > stream data

☐  Dashboard: queue depth and drop counts per backbone peer

## New Files Summary

| File | Phase | Est. Lines | Purpose |
| --- | --- | --- | --- |
| hblink4/cluster.py | 1.1 | ~400 | TCP mesh cluster bus, peer management, heartbeat |
| hblink4/cluster_protocol.py | 5.1 | ~300 | Cluster-native client protocol, token auth |
| hblink4/subscriptions.py | 5.2 | ~200 | Client TG subscription store, replication |
| hblink4/backbone.py | 6.1 | ~500 | Backbone bus, TG routing table, user lookup |
| Total |  | ~1,400 |  |

## Key Modified Files

| File | Phases | Nature of Changes |
| --- | --- | --- |
| hblink4/hblink.py | Nearly all | Central hub: cluster init, target calc, virtual streams, shutdown, dual protocol |
| hblink4/models.py | 1.2 | Add RemoteRepeaterInfo dataclass |
| hblink4/user_cache.py | 1.3, 6.4 | source_node field, cross-region lookup |
| hblink4/config.py | 1.1, 6.1 | Cluster and backbone config schema |
| hblink4/access_control.py | 4.1 | Runtime replacement support for hot-reload |
| hblink4/events.py | 1.4 | Cluster state event type |
| dashboard/server.py | 1.4, 4.2 | Cluster panel, unified last heard, latency display |

## Reference Documents

docs/clustering_plan.md -- Full clustering design (Phases 1-5)

docs/cluster_native_protocol.md -- Native protocol specification

docs/global_scaling.md -- Hierarchical routing for global scale (Phase 6)

docs/HBlink4_Architecture_and_Clustering.docx -- Comprehensive Word document